Since your goal is to actually build and launch the product, not just create documentation, you should not build volumes sequentially from 1 → 15.

Many volumes are reference material. For MVP development, only a subset is required.

Phase 1: What You Need Before Writing Code

Read and finalize only:

Volume 1 — Business Foundation

Purpose:

Understand business goals

Define target market

Define rental types

Define SaaS vision

You don't need every detail here.

Focus on:

- User types

- Rental business model

- Asset lifecycle

- Revenue model

Volume 3 — Business Workflows

This is the most important volume.

Finalize:

Customer Workflow

Reservation Workflow

Rental Workflow

Invoice Workflow

Payment Workflow

If workflows are unclear, development will fail.

Volume 5 — Module Specifications

Finalize only MVP modules:

Authentication

Customers

Assets

Reservations

Rentals

Invoices

Payments

Phase 2: Design MVP Scope

Use:

Volume 14 — Implementation Roadmap

Create MVP scope.

Your MVP should only contain:

Authentication

Roles

Customers

Drivers

Assets

Reservations

Rentals

Invoices

Payments

Dashboard

Nothing else.

Phase 3: Technical Design

Now switch to technical volumes.

Volume 9

Database Architecture

Only implement:

Part 1

Tenants

Users

Roles

Branches

Customers

Assets

Part 2

Reservations

Part 3

Rentals

Part 4

Invoices

Payments

Phase 4: Backend Design

Volume 10

This becomes your Laravel blueprint.

Build:

Auth Module

Customer Module

Asset Module

Reservation Module

Rental Module

Finance Module

This volume should drive backend development.

Phase 5: Frontend Design

Volume 11

This becomes your Angular blueprint.

Build:

Dashboard

Customers

Assets

Reservations

Rentals

Invoices

Payments

What NOT to Build in MVP

Do not build:

Maintenance

Compliance

Insurance

Fleet Health

Analytics

AI

Forecasting

Dynamic Pricing

Data Warehouse

Corporate Billing

Accounting ERP Integration

Mobile Apps

Marketplace

White Label

These can easily double or triple development time.

Recommended MVP Screens

Authentication

Login

Forgot Password

Profile

User Management

Roles

Dashboard

Revenue

Active Rentals

Reservations

Assets Available

Customers

Customer List

Customer Details

Drivers

Documents

Assets

Asset List

Asset Details

Availability Calendar

Reservations

Reservation List

Create Reservation

Reservation Detail

Rentals

Rental List

Pickup

Return

Extension

Finance

Invoices

Payments

Receipts

If You Are a Solo Developer

I would follow this order exactly:

Step 1

Volume 3

Workflows

Step 2

Volume 5

Module Requirements

Step 3

Volume 9

Database Design

Step 4

Volume 10

Laravel Architecture

Step 5

Volume 11

Angular Architecture

Step 6

Start Development

MVP Development Order

1. Authentication & Permissions

2. Customers & Drivers

3. Assets & Categories

4. Reservation Engine

5. Rental Operations

6. Invoicing

7. Payments

8. Dashboard

After these 8 items are stable, you already have a sellable rental management SaaS and can onboard real customers. Everything else (maintenance, analytics, AI, corporate billing, mobile apps) should be Phase 2 and beyond.